Meeting Minutes 15th June 2026 7pm.

Attendees: Etienne, Nikhil, Harshad, Fern, Anais, Anya, Alex

Those who are inducted into Hackspace can use the 3D printers during manufacturing, just need to write up a plan of work.

Waiting for DesEng IdeasLab to reply to email about group induction.

24th is an ideal date to target as members would like to see Bassie use the device. We’ll target the end of this week as a date for a finalised design.

Harshad, cable mechanism for right hand fingers. Thumb flexion closes finger grasp. We can rerig it to close multiple fingers and that thumb contraction closes finger grasp.
(See A Body-Powered Underactuated Prosthetic Finger Driven by MCP Joint Motion (2025), Figure 2)

Fern’s approach – design seen prosthetics co design challenge. Using WILMER Toddler design, but adapting it. Elastic bands applied to each finger, thumb and object both work to move fingers apart and grasp an object. 
(See The WILMER Passive Hand Prosthesis for Toddlers (2009))

Potentially 2 approaches to mechanisms to create prototypes for Bassie, and let him choose.
Anya proposed that the method of action that Bassie uses for both could be very similar in the test.

Mechanism chosen – combination of Harshad and Fern’s proposals.

Timeline:

- Meet 18th June for more complete Prosthetic Hand designs and review,

- Meet 19th June evening to review state of design and CAD, delegate out tasks to

finish CAD design and prepare for 3D Printing over the weekend.

- Monday 22nd June – Begin printing of parts.

- Tuesday 22nd June – Wednesday 24th June – Assembly of Hand

- Wednesday 24th June – Present to Bassie, initial thoughts? Likes/Dislikes?

- Iterative Process begins.

Actions:

Flesh out the prosthetic hand combining mechanisms of cable-thumb powered movement (as suggested by Harshad) and the passive Elastic Band grasp method (suggested by Fern) to create a stronger grasp.

One group of people should think about wrist mounting method.

Meet at 9am Thursday morning, go over what design has been done so far. (Sketches good, any CAD? Would be great).