Meeting Minutes 18 June 2026

Attendees: Harshad, Etienne, Fern, Weasley, Eito, Mervyn(teams)

Observe progress on development of both mechanisms, see if combination is feasible.

Fern – finish CAD model of Ossur MCPinky style prosthetic, ready to at least 3D Print 1 digit this, modelled on the right hand, 5 parts per finger.

Ossur style Linkages – 5mm diameter hole (check printer nozzle size, should be ok).
Weasley rightfully pointed importance of layer height for any critical features such as the chamfer. Fortunately the linkages don’t have any critical features that are super reliant on layer height.

Test if curvature of linkage is enough to reduce interference with client’s hand. (Potential for improvement for 2nd iteration)

Idea - PLA distal mechanism end with TPU Grip cap. (TPU provides wear resistance, place on areas with frequent contact with surfaces). BUT CLASHES with need for capacitive touch fingertips.

Once Ossur prototype is developed, adjust linkages for different fingers. Also adapt for left hand’s limited motion generated.

Need to procure resources soon – Thermoplastic to mould the back of the hand + Velcro possible to secure it + Glue (biocompatible?)

Thermoplastic on amazon (rhinoplasty strips 4.5 x 5.8cm), could layer them over each other to cover the back of the hand to create the backing + attachment for the linkages.

Anya and Fern 3D Print 1 finger system tomorrow, Etienne joins for experience ~10am. To be printed by Harshad: see actions.

Printing Prep

Plan of work to be submitted soon for multiple people to use the Hackspace (White City). Takes time for Plan of Work to be accepted, then to book.

~10 sd cards for Biolab 3D Prints. (Take SD Cards out while printing? ) 15 Machines, not very busy currently but there is a Bioeng project deadline next week, at worst entire day to make entire digit.

Need SD Cards today:

Don’t need USB sticks for Hackspace.

Ask if they need for IDEASLAB:

Will ask ASLAN about 3d printing facilities in STW. Unavailable – 3d printing facilities closed.

IDEASLAB also closed for the year.

Weasley, Eito is already in Hackspace, could print files worst case. 
Hackspace open Monday, Wednesday, Friday.

Harshad could also print overnight using his personal 3D Printer, worst case.

Current Plan
Developing Right Hand prototypes first so they can be adapted to the left hand:

- Ossur similar prototype, CAD done by end of today for 1 finger. Printed

- Cable-guided thumb driven hand (flexion), 2 capstans on the back of the hand to ensure flexion coupled with rest of the fingers grasping. Brace and grooves for thumb to drive the string tension. 2 x capstans on back of hand, rivetted to thermoplastic sheets. (1. Thermoplastic mold needs to be set. 2. Drill through thermoplastic mold for attachment to capstans) (Source cable if Harshad does not have enough, should be fine). (0.55mm gauge cable should be fine).

Actions

- Fern (and Anya?) to finish CAD of an Ossur MCPinky style prototype of at least 1 finger, and send the CAD files to Harshad

- Harshad to prepare the CAD in Bambu and print using PLA for tomorrow.

- Etienne to adjust the rolling contact joints CAD models provided by Harshad (mirror profile of the larger piece, add flanges to both, adjust size to 50% of original).

- Eito to adjust the rolling contact joints CAD models provided by Harshad to fit client’s thumb.

- Alex – write Plan of Work for today so that people can use Hackspace on Monday. Also look into modelling fitted caps that have the rolling contact joint profile, so a rough cable mechanism+RCJ digit can be made. (for index and thumb flexion)

Next Meeting: 
Tomorrow (Friday 19th June 2026) at 12pm, for however long people are free. Need to set actions for over the weekend here.
Will also meet Etienne at ~5:30pm to evaluate CAD progress, and review its eligibility for 3D printing.