Minutes Meeting 19th June 2026

Could Order metal dowels from amazon that go into the 5mm diameter holes of Ossur-style prototype

Harshad – prints

About 2 hours for both ossur digit and thumb-flexion cable system

0.08mm layer height. 15% infill.

Actions

Use thermoplastic rhinoplasty strips AND/OR thermoplastic

Harshad – thread the RCJ prototype, send a video and review mechanism

Fern – iterate the ossur end with a wire mechanism

Weasley – Ask hackspace for metal bowls/containers . 
RESULT: use hackspace’s metal containers, or buy our own. 
May need to update plan of work. 
May have access to Biolab?

Weasley – 3d models 
Ask Harshan for capstan models.

Alex – do hackspace induction, UPDATE plan of work perhaps, lab coat and safety googles. Ask Anya for 3d print of left hand.

Bambu X1, Ultimaker, Maskforged Onyx

Agenda for next meeting, 5:30pm:

- Review Eito’s hollowed out finger

- Review Etienne sketch of RCJ joint.

- Review Harshad mechanism made? (If made yet)

- Talk about attachment to hand: need 3d models of the hinge joint at knuckle(5 x 2 hands) that 1 beam will pivot around (twice the thickness of Ossur linkage), capstans (from Harshad) and Velcro inserts tabs, which will be 3d printed.

- Measurement of hand to determine placements of hinge joints

- Need someone to track expenditure of items for items (amazon, hackspace filament 3d prints, etc..)

  - Velcro Strips

  - Metal dowels 5mm diameter

- Similarly, spreadsheet of parts of hands. Since we have 2 mechanisms, someone needs to track individual parts, and if they have been made yet. (Likely a job for after weekend)

Left Hand – Needs major development

https://www.printables.com/model/653551-knick-prosthetic-finger-v-355#preview.AMYOE

Thumb drives system, think about attachment to middle appendage.
Simply one large finger mechanism that acts like

Minutes 6pm

Wrist mechanism suggested by Fern for the left hand – could generate force.
Gather the CAD and 3D print this.
Adapt it for one larger model to fit his middle appendage on left hand, with 2 joints.

PIPDriver style extensions for thumb and pinky.

PIPDriver extensions for his right hand only.

We could use the wrist to flex his PIP, and have an elastic band to flex the distal.