Meeting Minutes 14th July 2026

“Hook end” would have to be ergonomic as is resting against his upper arm/elbow - Fern

Harshad – get back to him on Bowden cables source and resized print

Me – look up cable clamp mechanisms to use on the segments
Order hinges and pads

Varun – cad up rest of segments and wrist plate, needs cable clamp ideas,

Edoardo – ask for sleeve wrist links & Get Marat to order these

Also should again get better at tracking budget for this stage – ideally so we can come up with a cost for a finished prototype